DELIVERABLES & CONTRACT AGREEMENT FORMS

VISION SOFTWARES INTERNATIONAL

PROJECT TITLE:JAMHURI HIGH ALUMNI WEBSITE & INTEGRATED MANAGEMENT SYSTEM

CLIENT:JAMHURI HIGH ALUMNI

DEVELOPER:VISION SOFTWARES INTERNATIONAL

EMAIL:officialnyangauseth@gmail.com

PHONE:0768529774/0102385764

START DATE: 7TH AUGUST 2024

PROJECTED END DATE : 10TH SEPTEMBER 2024

PART A:DELIVERABLES FORM

PART B:CONTRACT  FORM

DELIVERABLES FORM (PART A):

1. Project Overview

- Development of a website and integrated management system for the Jamhuri High School Alumni Association.

- Integration of an alumni management system with features  to list a few such as member registration, event management, blogging, advertisement, user profile management , news updates, alumni search ,record keeping, communication among others.

2. Deliverables

- Web development

- Custom website design and development.

- Responsive layout for desktop and mobile devices.

- Integration of alumni management system.

(b) Alumni Management System Features:

- Member Registration & Profiles:

- Secure registration process.

- User profiles with personal information, education details, and contact information.

-  Event Management:**

- Easy upload and download of documents for members.

- Job posting and search:

- Online alumni search .

- Documentary keeping and notable alumni profiles.

- **Google map precise location:**

- Record keeping database.

-Integrated Communication tools through email contact form and social media platforms

NB-More functionalities will be noted during interaction

3. **Testing & Quality Assurance:**

- Comprehensive testing of all features.

- Bug fixing and performance optimization.

4. **Training & Documentation:**

- User manual for the alumni management system.

- Training session for administrators on how to use the system.

5. **Launch & Support:**

- Deployment of the website.

- 1 year warranty of post-launch support for bug fixes and minor adjustments.

**3. Timeline**

- **Project Start Date: 7th August 2024

- **Estimated Completion Date:  10th September 2024

- **Milestones:**

- Initial design mockups: 8th august 2024

- Alpha version: 14th august 2024

- Beta version and testing: 28th august 2024

- Final delivery: 10th September 2024

**4. Payment Schedule**

- Initial downpayment:KES - 33,999. Before commencement of the project

- Final payment:KES -24,000. upon project handover.

**5. Acceptance Criteria**

- The website and system must meet all specified requirements.

- The client will have 2 days to review and request revisions after each milestone.

Client Representative signature: ________________________

Name: ________________________

Date: ________________________

Company Representative Signature: ________________________

Name: ________________________

Date:________________________

CONTRACT AGREEMENT FORM (PART B):

This Agreement is made on………………………….  between:

(A)Client: Jamhuri High  Alumni association through the website oversight team and the representatives listed below:

Client representatives

| NAME | ID NO | POSITION | CONTACT | DATE | SIGNATURE |
| --- | --- | --- | --- | --- | --- |

and ,

(B)Company: Vision Softwares International  through their representatives listed below;

Company representatives

| NAME | ID NO | POSITION | CONTACT | DATE | SIGNATURE |
| --- | --- | --- | --- | --- | --- |

**1. Project Description**

Vision Softwares International agrees to design, develop, and deliver a website and integrated alumni management system for Jamhuri High School Alumni Association as described in the Deliverables Form attached.

**2. Scope of Work**

- Development of website and management system.

- Integration of specified features as outlined in the Deliverables Form.

- Testing, documentation, and support as described.

**3. Payment Terms**

- Total Project cost: KES-57,999

- Payment Schedule:

- Initial deposit: KES-33,999  due before  commencement of the project.

- Final payment: KES-24,000 due upon project handover.

**4. Timeline**

- Project Start Date: 7TH August 2024

- Estimated Completion Date: 10TH September 2024.

**5. Responsibilities**

(a) Company Responsibilities:

-Deliver the website and system as per the specifications and timeline.

(b).Client Responsibilities:

- Provide timely feedback, content, and any other necessary resources.

**6. Confidentiality**

Both parties agree to maintain confidentiality regarding any proprietary information shared during the project.

**7. Termination**

Either party may terminate this agreement with 7 days written notice. In the event of termination, the client will be liable for payment for work completed up to the date of termination.

**8. Dispute Resolution**

Any disputes arising from this agreement will be resolved through mediation/arbitration or other means within the law.

**9. Acceptance**

By signing below, both parties agree to the terms outlined in this agreement.

Client Representative signature: ________________________

Name: ________________________

Date: ________________________

Company Representative Signature: ________________________

Name: ________________________

Date:________________________

NB:Both parties shall provide ID/passport copies for their representatives which shall be attached to this forms.